# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date

15 February 2026

Team ID

LTVIP2026TMIDS55489

Project Name

House Rent App Using MERN

Maximum Marks

5 Marks

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User registration with email and password | 2 | High | All Members |
| Sprint-1 | Login | USN-2 | User login with JWT authentication | 1 | High | All Members |
| Sprint-1 | Dashboard | USN-3 | View all listed properties | 3 | High | Frontend Team |
| Sprint-2 | Property Management | USN-4 | Add, update, delete property | 5 | High | Backend Team |
| Sprint-2 | Booking System | USN-5 | Send and manage booking requests | 4 | High | Backend Team |
| Sprint-3 | Admin Approval | USN-6 | Approve owner accounts | 3 | Medium | Backend Team |
| Sprint-3 | UI Enhancement | USN-7 | Improve UI using Bootstrap and Material UI | 2 | Medium | Frontend Team |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 09 Feb 2025 | 13 Feb 2025 | 10 | 13 Feb 2025 |
| Sprint-2 | 12 | 5 Days | 14 Feb 2025 | 18 Feb 2025 | 12 | 18 Feb 2025 |
| Sprint-3 | 8 | 2 Days | 19 Feb 2025 | 20 Feb 2025 | 8 | 20 Feb 2025 |

### Velocity:

For a 10-day sprint duration with a total of 20 story points completed, the average velocity per day is calculated as:

Average Velocity = Total Story Points / Sprint Duration
Average Velocity = 20 / 10 = 2 story points per day.

### Burndown Chart:

A burndown chart represents the remaining work versus time during the sprint. It helps track progress and ensures that the team is on schedule to complete tasks within the sprint duration.